|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Deliverable |  | Resource name | Required in hours | Cost |
| Tasks | Description |  |  |  |
| Group Meeting | Teammates meeting to discuss product development. | teammates meeting | 5 hours | 5\*100=500￥ |
| consultation | Solve problems encountered in group meeting. | workshop | 7 hours | 7\*200=1400￥ |
| design and development | Complete the final design and development of the product. | Project design and development | 1 designer and 3 developers (60 hours) | 250\*60+3\*60\*200=51000￥ |
| Total |  |  | 72 hours | 52900￥ |